## Slide 1: Scope Management

## Slide 2: Agenda
Introduction
Scope management processes & Process groups
Definitions
Scope management processes
  Inputs, Tools & techniques and Outputs
Wrap up

## Slide 3: Managing Scope - Introduction
What is managing scope? Why needed?
Why are information systems projects always late?
We have a defined set of requirements from the client
Have the implicit requirements been documented?
Do you have scope baseline?
Do you face constant change in requirements?
Scope Creep involving more work, time and money
The customer says – “That's not really what I meant”
Scope changes Vs Design changes
The trick is to "freeze" the description

## Slide 4: Managing Scope - Introduction
Scope
Managing the goals, objectives, products or deliverables of the project
More generic term, managing "deliverables“
Conceptual development of requirements
Mutually agreed between the customer and the supplier
Describes the project's product deliverables

## Slide 5: Managing scope - Introduction
Tips
Document and signoff the requirements
Have periodic customer review of the product in its current stage
Periodically track and verify the requirements against what is accomplished
Understand the implicit expectations and document the same
Understand the need for the product under study and its necessity

## Slide 6: Scope Management
Project Scope Management is the function required to ensure that the project includes all the work required, and only the work required, to complete the project successfully

## Slide 7: Scope Management processes (Process groups)
Initiating
Initiation
Planning
Scope Planning
Scope Definition
Executing
NONE
Controlling
Scope Verification
Scope Change Control
Closeout
NONE

## Slide 8: Scope Management Processes
Initiation
Process of formally recognizing that a new project exists or that an existing project shall continue
Scope Planning
Developing a scope statement that includes the project justifications, the major deliverables and objectives
Scope Definition
Decomposing the major deliverables into smaller and manageable components to provide better control
Scope Verification
The process of formally accepting the project scope by the stakeholders
Scope Change Control
The process of controlling the changes to scope

## Slide 9: Definitions
Product Scope -
The features and functions that are to be included in a product or service. Completion measured against the requirements
Project Scope -
The work that must be done to deliver a product with the specified features and functions. Completion measured against the plan
Scope Baseline -
Description of project and product including budgetary & time constraints data. Changes to this to be addressed through Change Management process

## Slide 10: Definitions
Scope Criteria -
Standards or rules composed of parameters to be considered in defining the project
Scope of Work (SOW) -
A narrative description of the work to be accomplished or resource to be supplied
Scope Interfaces -
Points of interaction between the project and its components and their respective environments

## Slide 11: Initiation
INPUT
Tools &
Techniques
Output
Project Selection Methods
Expert Judgment
Project Charter
Project Manager Assigned
Constraints
Assumptions
Product Description
Strategic Plan
Project Selection Criteria
Historical Information

## Slide 12: Project Charter
Projects are Authorized as a result of
  Market demand
  Business need
  Customer request
  Technological advance
  Legal requirement
Project Charter is a document that formally authorizes a project
It includes
  Business need that the project was undertaken to address
  The product description

## Slide 13: Scope Planning
Product Description
Project Charter
Constraints
Assumptions
INPUT
Tools &
Techniques
Output
Product Analysis
Cost Benefit Analysis
Alternative Identification
Expert Judgment
Scope Statement
Supporting Detail
Scope Management Plan

## Slide 14: Scope Management Plan
Describes
  How scope will be managed
  How scope changes are integrated into the project
  An assessment of the expected stability of project scope
  How scope changes will be identified and classified

## Slide 15: Scope Statement
A documented basis for making future project decisions
Confirming a common understanding of project scope among stakeholders
It Includes
  Project justification
  Project’s product
  Project deliverables
  Project Objectives

## Slide 16: Scope Definition
Scope Statement
Constraints
Assumptions
Other Planning Outputs
Historical Information
INPUT
Tools &
Techniques
Output
WBS Templates
Decomposition
Work Break Down Structure

## Slide 17: Work Breakdown Structure (WBS)
Characteristics
  Manageable
  Assignable
  Independent
  Integratable
  Measurable
Purpose
  Simplify a complex project
  Time, cost, performance can be tracked
  Provide a common structure and coding system
  Planning can be better performed
  Scope Tracking

## Slide 18: WBS Example
1.0 Software Product
1.1.2 Meeting
1.1.3 Administration
1.1.1 Planning
1.2 Detail Design
1.3 Construction
1.1 Project Management
1.2.2 User Documentation
1.2.3 Training material
1.2.1 Software
1.3.2 User Documentation
1.3.3 Training Material
1.3.1 Software
Project Level deliverable
Deliverables for a phase

## Slide 19: WBS Definitions
Code of Accounts
  Any numbering system used to uniquely identify each element of the WBS
Task
  Often used as a subdivision of an activity
Activity
  An element of work performed during the course of a project.
  Has expected duration, cost, resource requirements
Work Package
  A deliverable at the lowest level of WBS. This may be subdivided into activities.

## Slide 20: Scope Verification
Work Results
Product Documentation
INPUT
Tools &
Techniques
Output
Inspection
Formal Acceptance

## Slide 21: Work Results
Outcomes of the activities performed to accomplish the project
Information
  Which deliverables have been completed and which have not
  What extent quality standards are being met
  What costs have been incurred or committed
Information collected as part of Project plan execution and fed into Performance reporting process

## Slide 22: Formal Acceptance
Documentation that the client or sponsor has accepted the product of the project phase or major deliverables will be prepared

## Slide 23: Scope Reporting
Timely determination, recording and accumulation of progress details
Reports such as
  Cost / Schedule status
  Quality Reports
  Technical performance
  ‘S’ Curve
  Earned Value
  Variances
  Trend Reports

## Slide 24: Scope Change Control
WBS
Performance Reports
Change Requests
Scope Management Plan
INPUT
Tools &
Techniques
Output
Scope Change Control System
Performance Measurement
Additional Planning
Scope Changes
Corrective Actions
Lessons Learned

## Slide 25: Configuration Control
A System of procedures that monitors emerging Project Scope against the Scope Baseline
Any changes to the baseline requires documentation and management approval

## Slide 26: Scope Management Wrap-up
Scope Management Processes
Definitions
Scope Statement
Scope Management Plan
WBS

## Slide 27: Thank You Q&A