## Slide 1: Quality Management

## Slide 2: Quality Management
Need for Quality Oriented Approach
  Higher Performance Requirement
  Higher Technology levels
  Shorter Product Cycles
  Materials and Processes pushing towards the limits
  Lower Profit Margins
  Fewer defects/rejects

## Slide 3: What is Quality?
Combination of
  Conformance to Specifications - Crosby
  Fitness for use – Juran
  Predictable Degree of uniformity and dependability at low cost and suited to the market - Deming
Evaluate and
Communicate
Evaluate and
Communicate
Quality
Failure
Meets Specifications ?
No
Yes
No
Yes
Customer Satisfied?

## Slide 4: Quality Vs Grade
Low Grade : Limited Number of features
Low Quality: Many Bugs, Poor Document
Quality
  Not giving extra to the customer
  Doing what we agreed to do

## Slide 5: Quality Management
Quality management addresses
  Management of the Project
  Product of the Project
Quality must be institutionalized

## Slide 6: Tailor Made Process
Requirements
Customer Satisfaction
Stockholder value
Employee satisfactio
Public Approval
Measures
Value/Price Ratio
Value/Cost ratio
Error-free performance
Imperatives
Customer Orientation
Human resource Excellence
Product/process Leadership
Management Leadership
The Westinghouse Triangle of Quality

## Slide 7: Quality Management
Concepts of Modern Quality Management
  Customer Satisfaction
  Prevention over Inspection
  Management Responsibility
  Do it Right the first time
  Processes within Phases
Quality should be designed into the product and not inspected into it
- Taguchi

## Slide 8: Quality Management
Which of the following is true?
  Quality is defined by the customer
  Quality has become a competitive weapon
  Quality is now part of strategic planning
  Quality is linked with profitability on both the market and cost sides

## Slide 9: Quality Management
Quality Gurus
  Juran
    Minimize cost of Quality
  Deming
    Cycle of Improvement
  Crosby
    Zero Defect

## Slide 10: Quality Management
Includes Processes required to ensure that the project will satisfy the needs for which it was undertaken.
Quality Management Processes
  Quality Planning
  Quality Assurance
  Quality Control

## Slide 11: Quality Management
The Deming Cycle for Improvement
  PLAN
  DO
  CHECK
  ACT

## Slide 12: Quality Management
Quality Management Systems
  ISO 9000 series of standards and documents
  Total Quality Management
  Continuous Improvement

## Slide 13: Quality Management
Cost of Quality
  Prevention
  Appraisal
  Internal Failures
  External Failures
Cost of Quality should be measured as a function of deviation from the standard
and losses should be measured system-wide
-Taguchi

## Slide 14: Quality Management
Internal Failure costs
  Scrap
  Rework
External Failure costs
  Scrap
  Rework
  Warranty Repairs
  Product Recalls
Quality is measured by cost of
‘Non Conformance’
- Crosby

## Slide 15: Quality Management
Cost of Quality

## Slide 16: Quality Management
Cost of Prevention
  Training
  Supplier Certification
  Better tools
  Cost of collecting Metrics
  Prevention costs will rise over time
  Prevention costs and failure costs are inversely related
Optimal Quality
Incremental revenue from improvement = incremental cost to secure the improvement

## Slide 17: Quality Management
Initiating
NONE
Planning
Quality Planning
Executing
Quality Assurance
Controlling
Quality Control
Closing

## Slide 18: Quality Management
Quality Planning
  Identify which standards are relevant
  Determine how to satisfy the standards
Quality Assurance
  Evaluate overall project performance on a regular basis
  Provide confidence that the project will satisfy the standards
Quality Control
  Monitor specific project results verify compliance to standards
  Identify ways to eliminate causes for unsatisfactory performance

## Slide 19: Quality Planning
INPUT
Tools &
Techniques
Output
Cost-Benefit Analysis
Benchmarking
Flow-charting
Design of Experiments
Cost of Quality
Quality Management Plan
Operational Definitions / Metrics
Checklists
Inputs to other processes
Quality Policy
Scope Statement
Product Description
Standards and Regulations
Other Process Inputs

## Slide 20: Quality Assurance
INPUT
Tools &
Techniques
Output
Quality Planning tools and techniques
Quality Audits
Quality Improvement
Quality Management Plan
Results of Quality Control Measurements
Operational Definitions / Metrics

## Slide 21: Quality Control
INPUT
Tools &
Techniques
Output
Inspection
Control Charts
Pareto diagrams
Statistical Sampling
Flow-charting
  Cause & Effect
  Process flow
Trend Analysis
Quality Improvement
Acceptance Decisions
Rework
Completed checklists
Process adjustments
Quality Management Plan
Work Results
Operational Definitions / Metrics
Checklists

## Slide 22: Tools & Techniques
Cause-and-Effect Diagram (Fishbone Diagram)
Identify the problem
Select the interdisciplinary brainstorming team
Draw problem box and prime arrow
Specify major categories
Identify defect causes
  Random method
  Systematic method
  Process analysis method
Identify corrective action
Problem
Machine
Method
Cause
Effect
Worn Cutter
Gear Wear
Wrong
Sequence
Poor Planning

## Slide 23: Tools & Techniques
Pareto Analysis
Special type of histogram
Helps to identify and prioritize problem areas
3 types
  Basic
  Comparative
  Weighted
Pareto’s Law
  80/20 Rule

## Slide 24: Tools & Techniques
Scatter Diagram
Organizes data using dependant and independent variables
Correlation
  None
  Positive
  Negative
  Curvilinear

## Slide 25: Tools & Techniques
Trend Analysis (Curve fitting, Least squares)
Statistical Method
Determines equation that best fits the data on a scatter plot
Helps Forecasting

## Slide 26: Tools & Techniques
Control Charts
Focuses on prevention of defects
Based on normal statistical distribution
Mean, UCL, LCL
3 Sigma ( 99.73%), 6 Sigma (99.9999998%)
Run of 7
UCL
LCL
