## Slide 1: Human Resources Management

## Slide 2: Contents
Introduction
HR management processes & Process groups
Definitions
Human Resources management processes
  Inputs, Tools & techniques and Outputs
Wrap up

## Slide 3: Managing Human Resources - Introduction
What is managing Human Resources? Why needed?
Do you have a Staffing Plan?
Are the other management plans included in the project plan
Do you have a proper rewards and recognition system?
Do you know how to manage conflicts?
Do you have a team directory?
Do you have a responsibility chart?
Do you have a proper performance evaluation technique?

## Slide 4: Managing Human Resources - Introduction
Key topics
  Roles and responsibilities
  Powers of project manger
    Formal
    Reward
    Penalty
    Expert
    Referent
  Conflict Management
  7 sources of conflict
  Conflict Resolution Techniques
  Motivation Theory
  Responsibility chart
  Team building

## Slide 5: Managing Human Resources - Introduction
  Leadership skills
  Constraints
  Arbitration
  Perquisites/Fringe benefits
  Expectancy theory

## Slide 6: Human Resources Management
Project Human Resources Management includes the processes required to make the most effective use of the people involved with the project.
“The function of directing and coordinating human resources throughout the life of the project by applying the art and science of behavioral and administrative knowledge to achieve predetermined project objectives of scope, cost, time quality and participant satisfaction”.

## Slide 7: Human Resources Management – Entry Quiz
What are the different types of Organizations ?
What is Conflict Management ? How it can be avoided?
Should we have a horizontal or vertical organization ?
What are management pitfalls ?

## Slide 8: Human Resources Management processes (Process groups)
Initiating
None
Planning
Organizational Planning
Staff Acquisition
Executing
Team Development
Controlling
None
Closeout
NONE

## Slide 9: Human Resources Processes
Organizational Planning
  Identifying, documenting, and assigning project roles, responsibilities, and reporting relationships.
  Organizing : functional, project, matrix environments
  motivation & leadership
  power & influence
  resource requirements and assignments
Staff Acquisition
  Getting the human resources needed assigned to and working on the project.
  Selecting and developing project managers
Team Development
  Developing individual and group competencies to enhance project performance
  Team building
  Conflict management

## Slide 10: Definitions
Leadership
“Someone that people will follow willingly because they perceive that he or she can provide them a means of achieving their own desires, wants, and needs.”
“ Leadership is the process by which the project manager influences the project team to behave in a manner that will facilitate project goal achievement.”
HR Organization Development
“The use of behavioral science technology, research, and theory, to change an organization’s culture to meet predetermined objectives involving participation, joint decision making, and team building.”

## Slide 11: Definitions Contd..
Functional Organization
  “ An organization structure in which staff are grouped hierarchically by specialty”
  Frequently referred to as the ‘classical or traditional organization’
  This organization has survived for more than two centuries
Projectized Organization
  “ Any Organization structure in which the project manager has full authority to assign priorities and to direct the work of individuals assigned to the project”
Matrix Organization
  “ Any Organization structure in which the project manager shares responsibility with the functional managers for assigning priorities and for directing the work of individuals assigned to the project.”

## Slide 12: Definitions Contd..
Responsibility
  Charged personally with the duties, assignments, and accountability for results associated with a designated position in the organization. Responsibility cab be delegated but not shared
Responsibility Assignment Matrix
  A structure which relates the project organization structure to the work breakdown structure to help ensure that each element of the project scope of work is assigned to a responsible individual
Responsibility chart
  Clearly identified personnel and staff responsibilities for each task within a project

## Slide 13: Organizational Planning
The process of identifying, documenting, and assigning project roles, responsibilities, and reporting relationships. Roles, responsibilities and reporting relationships may be assigned to individuals or to groups. The individuals and groups may be part of the organization performing the project or they may be external to it. Internal groups are often associated with a specific functional department such as engineering, marketing, or accounting.:
Typically done as part of the early project phases
Reviewed regularly and revised as appropriate
Linked closely with Communication planning

## Slide 14: Organizational Planning
INPUT
Tools &
Techniques
Output
Templates
Human Resource Practices
Organizational Theory
Stakeholder Analysis
Roles and Responsibility Assignment
Staffing Management Plan
Organization Chart
Supporting Details
Project Interfaces
Staffing Requirement
Organizational Policies
Constraints

## Slide 15: Organizational Planning
Project Interface
- Organizational Interface
    Reporting relationships among different organizational units
- Technical Interface
    Reporting relationships among different technical disciplines
- Interpersonal Interface
    Reporting relationships among different individual working on the project
Staffing requirement
  Definition of the types of skills required from what kind of individuals and in what time frames
  Subset of the overall resource requirement
Constraints
  Factors that limit the project team’s options

## Slide 16: Organizational Planning
Human Resource Practices
  Existing policies procedures and guidelines that can help the project management team with various aspects of organizational planning
  Typically provided from the performing organization
Organizational Theory
  Project management team should be generally familiar with the subject of organizational theory so as to be better able to respond to the project requirement
Responsibility templates
  Defines roles and responsibilities between individuals or groups
  Can be reused for similar projects

## Slide 17: Staff Acquisition
The process of getting the human resources needed (individuals or groups) assigned to and working on the project. In most environments, the “best” resources may not be available, and the project management team must take care to ensure that the resources which are available will meet project requirements.

## Slide 18: Staff Acquisition
Staffing Management Plan
Staffing Pool Description
Recruitment Practices
INPUT
Tools &
Techniques
Output
Negotiations
Pre-Assignment
Procurement
Project Staff Assignment
Project Team Directory

## Slide 19: Staff Acquisition - Input
Staffing Management Plan
  Output from the project HR organizational planning process
Staffing Pool Description
  Description and definition of the available staff and their characteristics
Recruitment Practices
  One or more of the organizations involved in the project have policies, guidelines, or procedures governing staff assignments

## Slide 20: Staff Acquisition - Tools
Negotiation
  Negotiations for staff assignment with
    Responsible Functional Managers
    Other Team members for shared resources
  Requires influencing skills by the project management team
Pre-Assignment
  Development of Ramp-up procedures that will
    Provide introduction to the project
    Provide initial training as required
    Speed-up and reduce the ‘learning curve’ and ramp-up familiarization process
  Identification of the individual as part of the Contract Commitments
  Identification of individuals identified as part of the Project Charter

## Slide 21: Staff Acquisition tools – contd.
Procurement
  The acquisition of external resources
  Alternative when performing organization lacks the in-house staff
  Refer to discussion on Project Contract and Procurement

## Slide 22: Other Consideration of Staff Acquisition
Staff Decommissioning Process
  “Defined as the orderly process of returning the staff to a ‘home base’ in an orderly and timely manner.”
  Part of the Staffing Management Plan
  Designed to avoid cost overruns due to ‘fill-in-time’ activities
  Designed to avoid schedule delays due to career concerns
  Designed to continue staff development and provide motivation

## Slide 23: Selecting the team members
Based on the Resource Requirement List
Project Application requirement for
  Technical Ability
    Experience and Competence
Project Schedule and Resource pool description
  Availability
Project Environment requirement for
  Influence Ability
  Project Leadership skills
  General Management skill requirement
Confirmation of Availability
  Functional Management
  Identified individuals

## Slide 24: Staff Acquisition - Output
Project Staff Assigned
  “The project is staffed when appropriate people have been reliably assigned to work on it”
    May be full-time, part-time, or variably subject to project’s needs
Project Team Directory
  “List of all the project team members and other key stakeholders”
    May be formal or informal
    May be highly detailed or broadly framed

## Slide 25: Project Team Development
Team Development
  “Developing individual and group skills to enhance project performance.”
    “Includes both enhancing the ability of stakeholders to contribute as individuals as well as enhancing the ability of the team to function as a team.”
  Individual development (managerial and technical) is the foundation
  Team development is critical to the project’s ability to meet its objectives
  Team Development complicated in a Matrix environment

## Slide 26: Team Development
Project Staff
Project Plan
Staffing Management Plan
Performance Report
External feedback
INPUT
Tools &
Techniques
Output
Team-building activities
General Management Skills
Reward and Recognition System
Collocation
Training
Performance Improvements
Input to performance appraisal

## Slide 27: Team Development - Input
Project Staff
  The staff assignments implicitly defines the individual skills and the existing team skills to build on and develop to meet the projects requirements
Project Plan
  Required to define the technical context of operation
Staffing Management Plan
  Defines the when and how staff will be brought into the project and released from the project
Performance Reports
  Provides the feedback to the project team about the project performance
External feedback
  Periodical performance measurement of the project team against external stakeholders expectations

## Slide 28: Team Development - Tools
Team-building activities
  - “The specific actions taken by management and individuals to improve team performance.”
  “The process of influencing a group of diverse individuals, each with their own goals, needs and perspectives, to work together effectively for the good of the project such that their team will accomplish more than the sum of their individual efforts could otherwise achieve.”
  Types of Actions may include but are not limited to:
    Involvement of Non-management team members in the planning process
    Establishing procedures for surfacing and resolution of conflicts
    A regular item on the agenda for the status review meeting
    Extended off-site focus meeting
    Any activity that enhances the awareness of the benefits of cooperation, collaboration and team respect

## Slide 29: General Management Skills
General Management Skills
  Of particular importance for team development, specifically skills such as:
    Leadership
    Communication
    Negotiation
    Problem Definition
    Decision Making
    Organizational Influence

## Slide 30: Reward and Recognition System
  Formal management actions which promote or reinforce desirable behavior
  Link between performance and reward must be
    Clear
    Explicit
    Achievable
  Unique Projects require own reward and recognition system when existing programs are not appropriate
  System should consider cultural differences
    Individual recognition for individualistic cultures
    Team recognition for teaming cultures

## Slide 31: More Tools and Techniques
Collocation
  The act or result of placing arranging in a place or position
  Placing all, or almost all, of the most active project team members in the same physical location to enhance their ability to perform as a team
  Widely used on larger projects
  Can be effective for smaller projects (war room concept)
Training
  All activities designed to enhance the skills, knowledge and capabilities of the project team
  May be formal
  May be informal or feedback from team members

## Slide 32: Stages of Team Development
Form (little active production work)
  Behavior acceptable to group
  Transition individual to member
  Testing behavior expectations
Storm (little active productive work)
  Hostility
  Disunity, tension, jealousy
  Sharp fluctuations in feelings
Norm (Moderate work)
  Accept the team
  Their roles
  Idiosyncrasies of peers
  Attempt to achieve maximum harmony

## Slide 33: Stages of Team Development Contd.
Perform (A great deal of work)
  Experience insight into personal and interpersonal processes
  Constructive self-change is undertaken
Adjourn (with friendship and respect)
  Positive disengagement
  The basis of future team work

## Slide 34: Conflict Management
Conflict actually presents opportunity for the project to improve.
Conflict is unavoidable because of
  Nature of projects
  Limited power of the project manager
  Necessity for obtaining resources from functional mangers
Conflict can be avoided through
  Informing the team
    Exactly where the project is headed
    Project goals and objectives
    All key decisions
    Changes
  Clearly assigning tasks without ambiguity
  Making work assignments interesting and challenging

## Slide 35: Sources of Conflict
There are seven sources of conflict
  Schedules
  Project priorities
  Resources
  Technical opinions
  Administrative procedures
  Cost
  Personality

## Slide 36: Conflict Resolution Techniques
Problem solving
Compromising
Withdrawal
Smoothing
Forcing

## Slide 37: Maslow’s Hierarchy of Needs
Self –
Actualization
Esteem
Social
Safety
Physiological
Self-fulfillment, growth, learning
Accomplishments, respect, attention, appreciation
Love, affection, approval, friends, association
Security, stability, freedom from harm
Need for air, water, food, ….

## Slide 38: Human Resources Management Wrap-up
HR Management Processes
Definitions
Conflict Management

## Slide 39: References
PMP Exam Prep – Rita Mulcahy
Project Management – Harold Kerzner

## Slide 40: Thank you Q & A